Agile Model for Software Development

Aarav Shah (23BCE1166)
Hybrid High-Performance Duplicate File Detection System

1. Introduction to Agile Methodology

Agile methodology is an iterative and incremental software development approach that emphasizes flexibility, continuous feedback, and rapid delivery of working software. Instead of building the entire system in a single phase, Agile divides development into short iterations called sprints, enabling early validation and continuous improvement.

For this project, Agile methodology is chosen to:
• Handle evolving requirements related to file types and detection techniques
• Enable continuous improvement of detection accuracy and performance
• Deliver usable features early such as directory scanning and duplicate grouping
• Reduce development risk through incremental and test-driven development

2. Agile Model Selected

The project follows a Scrum-based Agile Model consisting of:
• Product Backlog
• Sprint Planning
• Sprint Execution
• Sprint Review
• Sprint Retrospective

Each sprint results in a functional increment of the duplicate file detection system.

3. Agile Roles and Responsibilities

3.1 Product Owner

• Defines system requirements and prioritizes features
• Focuses on accuracy, performance, and usability goals
• Reviews sprint deliverables and provides feedback

3.2 Scrum Master

• Ensures Agile principles are followed
• Facilitates sprint meetings and reviews
• Removes technical and process-related obstacles

3.3 Development Team

• Designs and implements system components
• Develops hashing, fingerprinting, and parallel processing modules
• Performs testing, debugging, and documentation

4. Product Backlog

The Product Backlog is a prioritized list of features required for the system.

Sample Product Backlog Items:
• Directory selection and scanning module
• File categorization engine
• Cryptographic hashing for document duplicates
• Perceptual hashing for image and video duplicates
• Audio fingerprinting module
• Duplicate grouping and preview interface
• Safe deletion and confirmation mechanism
• Performance optimization using parallel processing

5. User Scenarios

• As a user, I want to scan directories so that I can find duplicate files.
• As a user, I want to preview duplicate files before deletion to avoid data loss.
• As a user, I want the system to detect similar media files even if formats differ.

6. Sprint Planning

The project is divided into multiple sprints, each lasting 1–2 weeks. During sprint planning, high-priority backlog items are selected, tasks are estimated, and sprint goals are defined.

7. Sprint Breakdown

Sprint 1: Requirement Analysis and System Design
Objectives:
• Finalize SRS
• Define system architecture
Deliverables:
• Approved SRS document
• Architecture diagram

Sprint 2: File Scanning and Categorization
Objectives:
• Implement directory scanning
• Categorize files by type
Deliverables:
• File scanning module
• Categorization logic

Sprint 3: Duplicate Detection Engine
Objectives:
• Implement cryptographic hashing
• Implement perceptual hashing and audio fingerprinting
Deliverables:
• Working duplicate detection engine

Sprint 4: UI Integration and Performance Optimization
Objectives:
• Develop GUI for preview and deletion
• Optimize performance using multithreading
Deliverables:
• Integrated UI
• Optimized system

Sprint 5: Testing and Finalization
Objectives:
• Perform system testing
• Fix bugs and finalize documentation
Deliverables:
• Tested and stable application
• Final project report

8. Sprint Execution

During each sprint, development tasks are implemented, unit and integration testing are conducted, and progress is monitored through regular reviews.

9. Daily Stand-Up Meetings

Daily stand-up meetings are conducted to:
• Review completed tasks
• Identify blockers
• Plan upcoming work

Typical stand-up questions include:
• What was completed yesterday?
• What will be worked on today?
• Are there any blockers?

10. Sprint Review

At the end of each sprint, completed features are demonstrated, feedback is collected, and the product backlog is updated accordingly.

11. Sprint Retrospective

The team reflects on what went well, what could be improved, and identifies action items to enhance future sprints.

12. Incremental Delivery

Each sprint delivers a working increment of the system, ensuring early validation, reduced risk, and continuous value addition.

13. Agile Artifacts Used

• Product Backlog
• Sprint Backlog
• Increment

14. Benefits of Agile for This Project

• Flexibility to enhance detection techniques
• Faster development and feedback cycles
• Improved system quality and maintainability
• Early identification of issues

15. Conclusion

The Agile methodology ensures that the Hybrid High-Performance Duplicate File Detection System is developed in a structured yet flexible manner. Through iterative development, continuous feedback, and incremental delivery, the system achieves high performance, accuracy, and usability.